Journal #2

Louis Harshman – WaveSpeak

Goals:

- Get PCB design started and ready for integration with cad model.

- Research software for switch backplane microcontroller.

- Have PCB ready for manufacturing by Friday!

- Get 3D STL models finalized for Mr. Combs to print.

- Review overall product and ensure integration will work.

- Purchase another inland pro-micro due to unforeseen... I broke the pro-micro by ripping the USB port off.

- Fix printing issues

- ORDER PCBs

- Finish getting switch handler program finished.

Reflection on goals and Timeline:

I’ve yet to order the PCB due to design changes but I plan on ordering them on the 20th of December.  I am behind on the timeline, but I am making a great amount of progress, so I am not worried at all. I will need to adjust the timeline due to delays in production. I’ll probably drop 2-3 weeks.

Accomplishments:

I got the PCB backplate and back case finished which I am proud of. The 3d print came out really accurate, and it fits my display!

The tablet is now running FullPageOS which is a useful kiosk type of OS that serves static HTML websites.

My Research and What I learned:

I focused my research mostly on PCB design and standards. I also learned more about good OSes for the raspberry pi. Here are all the PCB design related videos I’ve watched to learn how to make the KiCad schematics.

https://youtube.com/playlist?list=PL5JVfKgqlUh4Db6WbDxrnOfeUj1j-ZTqX&si=muedXBRYDA-DDMau

I have learned the following topic general and specific topics.

- Electrical engineering

  - Diodes

  - Key matrixes

  - Micro Controllers

  - PCB Design and manufacture

- Programming/Software architecture

  - Arduino programming

  - C++ Programming

  - Web Development

  - Linux Embedded development

- Hardware design

  - 3D printing tolerance

  - Slicing design